## Slide 1: Case studies

## Slide 2: Automating a law office

## Slide 3: Lessons learned
Good intuition and technical skills are not enough to guarantee success
Marketing analysis and process organization must be planned carefully before committing to the project
Changes in schedules and project sourcing after serious problems are encountered can be difficult and expensive, if not impossible to implement

## Slide 4: Building a family of compilers

## Slide 5: Lessons learned
Good engineers are essential to the success of a project
Use of standard test suites helps obtain objective measures of the completion status of a project
Transparency of process helps entire organization in planning
Revising a schedule on the basis of objective data helps the schedule become more realistic
Reuse of large software components on the basis of clear specifications is possible and advantageous

## Slide 6: Incremental delivery

## Slide 7: Lessons learned
Prototyping is possible
A throw-away prototype may be used by clients to start on their project while they await the final product
A throw-away prototype enables parallel development by clients and developers
A throw-away prototype may be used to prune an initial set of requirements on the basis of actual usage and need for features

## Slide 8: Applying formal methods in industry

## Slide 9: Lessons learned
Formal methods can be effective in practice and their use results in increased reliability and reduced development and verification costs which compensate for the increased effort in the specification phase
Industrial environments are reluctant to adopt them, even after successful pilot projects
  they are afraid of the special training required, which causes organizational efforts and economic investments
A “lightweight approach” may be possible which exploits the incrementality principle